Sprint Planning 1

| Name | Summary |
| --- | --- |
| Divya-Mert | User stories |
| Madhav - Matin – Arshad | Initial design all pages |
| Arshad | Final design, flow chart |
| Anirudh – Matin | Home page – Login page V1 - Sign up page – Product page V1 |
| Xhensika – Anirudh | Category page – Forgot password page – Product page V2 – success order page |
| Arshad | Super Admin login page – Connect backend to frontend |
| Matin | Login page v2 – Cart page |
| Anirudh |  |
| Divya – Mert | Manage the group – Assign the tasks – Initial setup backend page – Initial setup in GitHub – Initial setup in DB – Initial setup in Mural |
| Madhav | Documentation |
| Dhaanus – Nirbhay | -----N/A-----(Not Assigned yet) |

- Every day we have meeting online at 2 p.m. fixed on everyone’s availability

- We focused on the design of user stories and started to implement on Figma

- The allocation started based upon their skills and strengths

- The team got initially divided with tasks

- The team produced few of raw designs to check with workflow before starting

- The team started creating few webpages like the home/login/signup/category/forgot password/product/super admin pages

- The t

SPRINT 1

- User story was finalized on 29th of October 2024

- Final design confirmation was on 23rd -28th of October 2024

- All of them were assigned to start learning on JavaScript, HTML and CSS for the novice and the experts grasp on firebase, DB on 23rd of October 2024

- The most common roadblocks where assigning tasks on a team and learning the basics of the code for the novice. For the experts it was difficult in getting the team together on 19th of October 2024

- We assigned tasks to individuality on 19th October 2024

- The people who were present in the meeting at most were Matin, Divya, Arshad, Anirudh, Madhav, Xhensika, Dhaanus and Mert

- Rohit a new team member on 7th November 2024 has stated that he is going to purchase new laptop

- Madhav had a network issue on 2 of the meeting which he couldn’t able to attend.

- The team has worked on user’s stories on 25th October 2024

- Matin and Anirudh worked on 4th November 2024. login page, signup page was worked by matin. home page, product description page was worked on by Anirudh

- Anirudh and Xhensika worked on 5th November 2024 order placed page, category, description page, forgot password page, product overview page.

- Anirudh, Xhensika and matin worked on 6th November 2024. Anirudh created profile description page, matin created shopping cart page. Three of them worked on existing bugs and changes to all the pages.

- Arshad started working on Figma with his teammates Matin and Madhav on 18th October 2024.

- Arshad started finishing the design flow document based on the user stories presented at 25th October 2024.

- Arshad has started with the backend created project structure for three users on 28th October 2024.

- Arshad has worked on login and signup pages (Seller, Customer and User) at 4th November 2024

- Arshad is working on add products feature at 07th November 2024

- Madhav is working on the documentation from the 07th November 2024

- Dhaanus